## Slide 1: Happy Pet Application Development

## Slide 2: Introduction
Happy Pet is a pet care companion app designed to simplify pet management.
Features include biometric authentication, appointment scheduling, weight tracking, and Firebase-powered data management.

## Slide 3: Agile Development Process
The development was structured into five sprints, emphasizing flexibility, incremental progress, and continuous feedback.
Each sprint delivered specific features.

## Slide 4: Sprint 1: Biometric Authentication
Establish secure access control.
Implemented BioLockActivity with Android Biometric API.
Delivered a functional biometric login feature.
Goal
Key Activities
Outcome

## Slide 5: Sprint 2: User Authentication
Goal: Develop registration and login functionality.
Key Activities: Integrated Firebase Authentication with email, password, and Google sign-in.
Outcome: Enabled secure user account creation and login.

## Slide 6: Sprint 3: Appointment Management
Goal: Allow users to schedule and manage appointments.
Key Activities: Designed database schema, developed UI for appointment management.
Outcome: Real-time appointment scheduling with Firebase.

## Slide 7: Sprint 4: Weight Tracking
Goal: Implement pet health monitoring.
Key Activities: Built UI for weight logging, integrated Firebase Storage for images.
Outcome: Users can log weight and track progress visually.

## Slide 8: Sprint 5: UI/UX Refinement
Goal: Improve app usability and fix bugs.
Key Activities: Incorporated feedback, and resolved performance issues.
Outcome: Delivered a polished, user-friendly application.

## Slide 9: Sprint Reviews
Delivered functional modules.
Managed API delays, refined features.
Adjusted timelines, enhanced collaboration.
Achievements
Challenges
Improvements

## Slide 10: Agile Methodology Evaluation
Managing scope creep, aligning external dependencies.
Continuous feedback, incremental improvements, flexibility.
Benefits
Challenges

## Slide 11: Tools and Environment
Development
Authentication and database
Version control
Sprint management
Android Studio
GitHub
Firebase
Trello

## Slide 12: Recommendations for Future Enhancements
Advanced analytics, localization, offline capabilities.
Gamification features, wearable device integration, and accessibility improvements.

## Slide 13: Key Challenges
- Managing scope creep.
- Ensuring feature completeness within sprints.
- Addressing user feedback efficiently.

## Slide 14: Social and Ethical Considerations
Compliance with GDPR.
Transparent data handling practices.
Accessibility-focused design for inclusivity.

## Slide 15: Conclusion
Happy Pet app combines user-centric design, robust features, and ethical development practices. Agile methodology ensured iterative success and adaptability.